## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Ibrahim Ahmed, Ayush Jain, Abdulhai Naqvi, Dixit Paudel, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Test-environment in the security lab, Building communication profiles, Mock SIP agent
Yet to be completed: Mock softphone client, Reproduce Existing Cisco Phone Bugs & Discovering novel vulnerabilities
Call using the phones in the test-environment
Connect switch to the computer
Use Wireshark for packet sniffing
Call phones using mock phone client
Building phone client using bareSIP
Reproduce/discover phone bugs
Date: 04/27/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: System Setup
Cisco NAM
Netgear Switch
UC Davis VoIP WAN
Cisco Phone
Cisco Phone
Cisco Phone
Computer
VLAN ID : 0
UC Davis Internet WAN
VLAN ID : 200
Wireshark
BareSIP

## Slide 3: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date: 04/27/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Received answers for questions last week
Finalized bareSIP as phone client
Configured bareSIP with provided parameters
Configuring VLAN settings for phone client
Locating bugs for current phone firmware 11.7.1
Can the ttl and ctl files on the phones be exploited in some manner?
Can vulnerabilities in TLS 1.2 be used in a “big” way?
Finish building phone client
Discover/Engineer novel attacks to exploit bugs
X