## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Ibrahim Ahmed, Ayush Jain, Abdulhai Naqvi, Dixit Paudel, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Test-environment in the security lab, Building communication profiles
Yet to be completed: Reproduce Existing Cisco Phone Bugs & Discovering novel vulnerabilities, Performing network subversion attacks
Call using the phones in the test-environment
Connect switch to the computer
Use Wireshark for packet sniffing
Researched existing Cisco Phone Bugs
Prepared questions for Technical Director
Shortlisted a few open source SIP and RTP clients
Create mock SIP client and make calls
Date: 04/20/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date: 04/20/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Located Cisco Bug Tracking Website & Researched known Bugs
Prepared questions on SIP registration, mock client
Explored open source software: Asterisk, Sipp, libSRTP
Lack of VoIP implementation details
Are there vulnerabilities during phone registration process?
Can vulnerabilities in TLS 1.2 be used in a “big” way?
Engineer novel attacks to exploit bugs
Confirm SIP registration process with info from the TD
X

## Slide 3: System Diagram
Cisco NAM
Netgear Switch
UC Davis VoIP WLAN
Cisco Phone
Cisco Phone
Cisco Phone
Computer