## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Abdulhai Naqvi, Dixit Paudel, Mark Weber, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Setting-up phones in the security lab, Switch set-up
Yet to be completed: Internet access to computer, Progress report
Be able to call using the phones
Connect phones to computer
Use Wireshark for packet sniffing
Set up a computer for packet sniffing
Configure Wireshark for SIP
Date: 03/01/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date:03/01/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Met with TD to set-up environment
Set-up lab computer and installed switch software
Set-up 802.1q tag for VOIP VLAN
Solved phone connection issue at security lab
Use IET’s help to fix ethernet problem
Install necessary software (Wireshark)
Sniff packets with Wireshark
Switch software required windows
Needed TD’s help to get NAM working
Internet connection issue with lab computer
How to configure Wireshark to be able to sniff SIP packets?
How does custom hardware and network setup affect VoIP at UC Davis?