## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Ibrahim Ahmed, Ayush Jain, Abdulhai Naqvi, Dixit Paudel, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Test-environment in the security lab, Built communication profiles, Working with open-source soft-phone (SIP) agent, Writing final report
Yet to be completed: Discovering novel vulnerabilities, Final Report, Presentation, Poster
Call using the phones in the test-environment
Connect switch to the computer
Use Wireshark for packet sniffing
Call phones using soft-phone client
Send test data with soft-phone client
Modified bareSIP to send test data
Reproduce/discover phone bugs
Date: 05/21/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: System Setup
Cisco NAM
Netgear Switch
UC Davis VoIP WAN
Cisco Phone
Cisco Phone
Cisco Phone
Computer
VLAN ID : 0
UC Davis Internet WAN
VLAN ID : 200
Wireshark
BareSIP

## Slide 3: Sending test data with bareSIP
SIP module
Audio Stream Module
Generic Stream Module
Jitter Buffer
RTP
SIP module
Mock Audio Stream Module
Generic Stream Module
Jitter Buffer
RTP

## Slide 4: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date: 05/21/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Report sections: Introduction, Background, Related Work, Test Environment, Findings (wip), Future Work
Modifying modules of interest within bareSIP (to send test data)
Replaced “alsa” module with mock “alsa” module.
No significant documentation on bareSIP code layout
ALSA module is not built
Easiest and safest way to modify bareSIP to send test data?
Send junk streams to the phone
Discover/Engineer novel attacks to exploit bugs
Improve final report
X

## Slide 5: Audio Stream Module: Advanced Linux Sound Architecture (ALSA)
ALSA_PLAY
ALSA_SRC
MOCK_PLAY
MOCK_SRC