## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Ibrahim Ahmed, Ayush Jain, Abdulhai Naqvi, Dixit Paudel, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Test-environment in the security lab, Building communication profiles, Identified open-source SIP agent, Writing final report
Yet to be completed: Reproducing Existing Cisco Phone Bugs & Discovering novel vulnerabilities
Call using the phones in the test-environment
Connect switch to the computer
Use Wireshark for packet sniffing
Call phones using soft-phone client
Send test data with soft-phone client
Studied bareSIP code layout
Modifying bareSIP to send test data
Reproduce/discover phone bugs
Date: 05/04/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date: 05/04/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Successfully registered and made phone calls as a phone client with bareSIP
Identified modules of interest within bareSIP (to send test data)
bareSIP bound to eth0.200 interface send data using eth0 interface for TCP packets
Can the ttl and ctl files on the phones be exploited in some manner?
Can vulnerabilities in TLS 1.2 be used in a “big” way?
Send various kind of junk streams to the phone
Discover/Engineer novel attacks to exploit bugs
X

## Slide 3: System Setup
Cisco NAM
Netgear Switch
UC Davis VoIP WAN
Cisco Phone
Cisco Phone
Cisco Phone
Computer
VLAN ID : 0
UC Davis Internet WAN
VLAN ID : 200
Wireshark
BareSIP

## Slide 4: Sending test data with bareSIP
SIP module
Audio Stream Module
Generic Stream Module
Jitter Buffer
RTP
SIP module
Mock Audio Stream Module
Generic Stream Module
Jitter Buffer
RTP