## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Ibrahim Ahmed, Abdulhai Naqvi, Dixit Paudel, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Focus on Privacy and Integrity issues
Completed: Proposal, Literature Review, Test-environment in the security lab
Yet to be completed: Building communication profiles, Finding novel attacks, Performing network subversion attacks
Call using the phones in the test-environment
Connect switch to the computer
Use Wireshark for packet sniffing
Found manual way of building comm profiles
Automate building comm profiles
Date: 04/06/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date: 04/06/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Briefed additional members on project status
Discussed steps to building communication profiles
Discuss findings on encrypted SIP & RTP
Find automated way for building comm profiles
Loss of a trained team member
Lack of immediate knowledge of the protocols involved
Can vulnerabilities in TLS 1.2 be used in a “big” way?
Can the key exchange between the server and phones be exploited?