## Slide 1: INSuRE Project: “Analyzing VoIP at UC Davis”
Abdulhai Naqvi, Dixit Paudel, Mark Weber, and Mark Redican at UC Davis
Overview of project
Operational capability and status
Technical approach
Schedule
Explore security flaws with the UC Davis Voice-over-IP (VoIP) implementation.
Completed: Proposal, Literature Review
Yet to be completed: setting-up phones in the security lab
Be able to call using the phones
Use Wireshark for packet sniffing
Solve phone port issue with IET’s help
Will set up a computer for packet sniffing
Date: 03/01/2018
Notes: We can make the squares bigger. If there is a little icon system we want to adopt that can go in the upper right hand corner of a square, that is fine. Perhaps this can signify %done, %effort, alert to a problem, indicate a critical path, or otherwise bring attention. Teams should be able to put graphics in the boxes as well.

## Slide 2: INSuRE Project Progress
Project: Analyzing VoIP at UC Davis Date:03/01/2018
This Week’s Progress
Next Week’s Work
Impediments/Problems/Issues
Other Questions
✓
Finished Lit Review
Debugged phone connection issue at security lab
Finish phone set-up with switch
Packet sniff with Wireshark
Phone port was without signal at security lab
Problem being fixed by IET
How to configure Wireshark to be able to sniff packets?